Quiet Drive Finder

Master Reference Guide for Beginner Build Phases

Purpose: This guide gives the user and coding agent one organized reference for building the app step by step. The coding agent should read the context file before every phase and only build one phase at a time.

# Quiet Drive Finder - Read This Before Every Codex Prompt

## Project Summary

Build a personal web app called **Quiet Drive Finder**. The app helps the user find a less busy round-trip driving route starting from home and returning home, usually within a 20-mile radius.

## User Skill Level

The user is an absolute beginner. Codex must:

Explain each step clearly.

Use simple JavaScript, not TypeScript.

Avoid unnecessary advanced patterns.

Add comments in the code.

Change only what is needed for the current phase.

Tell the user exactly which file to edit and where.

Give terminal commands one at a time or in small groups.

## Preferred Tech Stack

React with Vite

JavaScript

Leaflet for map display

OpenStreetMap map tiles for the base map

TomTom API later for routing/traffic features

Git + GitHub for saving work

VS Code with Codex

## App Features, Eventually

Show an interactive map.

Let the user enter or pin a home address/location.

Let the user choose a radius, default 20 miles.

Generate possible round-trip driving routes from home back to home.

Compare route options using traffic/busy-road information.

Highlight the least busy/best long-drive route.

Show route details such as time, distance, and traffic delay.

## Important Rule

Build one phase at a time. Do not build the full app in one prompt.

## Git Rule

At the end of every working phase, commit and push changes:

git add .

git commit -m "Describe the phase completed"

git push

## Environment Variable Rule

Do not hard-code API keys in source code. Use a `.env` file for private keys and keep `.env` out of GitHub.

## Coding Style

Keep file structure simple.

Prefer readable names over clever code.

Use comments for beginner understanding.

Do not add paid services unless clearly optional.

When adding new packages, explain why they are needed.

# Quiet Drive Finder - Project Requirements

## Main Goal

Create a beginner-friendly personal web app that helps choose a calm, less busy route for a round-trip long drive from home.

## User Story

As a user, I want to set my home location, choose a driving radius, and see suggested round-trip routes so I can pick a less busy path for a relaxing long drive.

## Core Requirements

### Required Feature 1: Map

Show an interactive map.

The user can zoom and move around.

The map should initially load near the user's general area or a default location.

### Required Feature 2: Home Location

The user should be able to set home/start location by one or more of these methods:

Clicking on the map.

Pressing a "Use My Location" button.

Entering an address later when geocoding is added.

### Required Feature 3: Radius

User can choose a radius.

Default radius: 20 miles.

Radius should be adjustable later.

### Required Feature 4: Round-Trip Routes

Route starts at home.

Route goes to one or more generated points within the radius.

Route returns to home.

### Required Feature 5: Compare Routes

Generate multiple candidate routes.

Compare estimated drive time, traffic delay, and route quality.

Highlight the best route.

### Required Feature 6: Route Details

For each route, eventually show:

Estimated time.

Distance.

Traffic delay if available.

Why the route was selected.

## Beginner Requirement

Every phase must be easy to understand, easy to test, and easy to save with Git.

## Out of Scope for the First Version

Do not build these at the beginning:

User accounts.

Payments.

Database.

Mobile app.

Complex AI route scoring.

Full deployment.

## Privacy Requirement

The user's home address is sensitive. For personal use, keep it local in the browser unless the user intentionally sends it to an API for geocoding or routing.

# Quiet Drive Finder - Phase Plan

## Phase 1: Project Setup

Goal: Create the basic React app and save it with Git/GitHub.

Tasks:

Create Vite React app.

Open project in VS Code.

Run app locally.

Initialize Git.

Create GitHub repository.

Push first commit.

Success Check:

App opens in browser.

GitHub has the project files.

Suggested Commit Message:

git commit -m "Phase 1 setup React app"

## Phase 2: Basic Map

Goal: Show an interactive map.

Tasks:

Install Leaflet and React Leaflet.

Add Leaflet CSS.

Create a simple Map component.

Display the map in the app.

Success Check:

Browser shows an interactive map.

Map can zoom and move.

Suggested Commit Message:

git commit -m "Phase 2 add basic map"

## Phase 3: Home Location / Pinpoint

Goal: Let the user choose the starting location.

Tasks:

Add map click to place a home marker.

Add button to use browser geolocation.

Save selected coordinates in app state.

Display selected latitude/longitude.

Success Check:

User can click map and see home marker.

"Use My Location" works if browser permission is allowed.

Suggested Commit Message:

git commit -m "Phase 3 add home location marker"

## Phase 4: Radius and Candidate Points

Goal: Generate possible route target points within the radius.

Tasks:

Add radius input, default 20 miles.

Generate several points around home within radius.

Show candidate points on the map.

Keep this phase simple; no real routing yet.

Success Check:

Candidate points appear around home.

Radius can be changed.

Suggested Commit Message:

git commit -m "Phase 4 generate candidate drive points"

## Phase 5: Routing API

Goal: Connect to a routing API and draw real routes.

Tasks:

Create TomTom developer account.

Add API key to `.env`.

Create API helper file.

Request routes from home to candidate point and back home.

Draw route lines on the map.

Success Check:

At least one real route line appears on the map.

API key is not visible in GitHub.

Suggested Commit Message:

git commit -m "Phase 5 add routing API"

## Phase 6: Traffic / Least Busy Ranking

Goal: Compare routes and choose the least busy option.

Tasks:

Use traffic-aware route data if available.

Compare route time and delay.

Rank routes from best to worst.

Highlight the best route.

Success Check:

App labels one route as best.

User can see why the route was chosen.

Suggested Commit Message:

git commit -m "Phase 6 rank least busy routes"

## Phase 7: Polish and Personal Use

Goal: Make the app comfortable to use.

Tasks:

Add loading states.

Add error messages.

Improve layout.

Add instructions inside the app.

Clean up unused code.

Test the app from start to finish.

Success Check:

App is usable without confusion.

No major console errors.

Suggested Commit Message:

git commit -m "Phase 7 polish app"

# Setup, Git, and Terminal Guide

## Terminal Basics

The terminal is where you type commands.

Common commands:

pwd

Shows your current folder.

ls

Shows files in the current folder.

cd folder-name

Moves into a folder.

cd ..

Moves back one folder.

## Create the React App

Run this in the folder where you want the project saved:

npm create vite@latest quiet-drive-finder

Choose:

React

JavaScript

Then:

cd quiet-drive-finder

npm install

npm run dev

Open the local link shown in terminal, usually:

http://localhost:5173

## Open Project in VS Code

From inside the project folder:

code .

If `code .` does not work, open VS Code manually and choose File > Open Folder.

## First Git Setup

Only do this once on your computer:

git config --global user.name "Your Name"

git config --global user.email "your-email@example.com"

Check Git:

git --version

## Start Git in the Project

Inside the project folder:

git init

git add .

git commit -m "Initial project setup"

## Create GitHub Repository

On GitHub:

Create a new repository.

Name it `quiet-drive-finder`.

Do not add README if your local project already has files.

Copy the repository URL.

## Connect Local Project to GitHub

Replace `YOUR-USERNAME` with your GitHub username:

git branch -M main

git remote add origin https://github.com/YOUR-USERNAME/quiet-drive-finder.git

git push -u origin main

## Daily Save Routine

Whenever a phase or feature works:

git status

git add .

git commit -m "Short description of what changed"

git push

## If Something Breaks

First check:

git status

Do not panic. Ask Codex or ChatGPT:

My React app broke after the last change. Here is the error message. Please explain it simply and help me fix it without changing unrelated files.

# Tech Stack and API Keys

## Main Tools

### VS Code

Used to write and edit code.

### Codex in VS Code

Used as the coding assistant. Give it one phase at a time.

### Node.js and npm

Used to create and run the React app.

### React + Vite

Used to build the web app.

### Leaflet / React Leaflet

Used to show the interactive map.

### OpenStreetMap

Used as the basic map tile source.

### TomTom API

Used later for routing and traffic features.

## API Key Safety

Never paste private API keys directly into source code.

Use a `.env` file:

VITE_TOMTOM_API_KEY=your_api_key_here

Then use it in Vite code like:

const tomTomApiKey = import.meta.env.VITE_TOMTOM_API_KEY;

## Important Git Rule for API Keys

Make sure `.env` is in `.gitignore`.

Example `.gitignore` line:

.env

## Safe Template File

Create a public example file called `.env.example`:

VITE_TOMTOM_API_KEY=replace_with_your_key

This file can be pushed to GitHub because it does not contain the real key.

# Codex Prompt Library

## How to Use These Prompts

Before each phase, attach or paste:

`00_READ_THIS_BEFORE_EVERY_CODEX_PROMPT.md`

The current phase section from `02_PHASE_PLAN.md`

The specific prompt below

Tell Codex to only work on the current phase.

## Phase 1 Prompt: Project Setup

I am an absolute beginner. Please help me complete Phase 1 only for my Quiet Drive Finder project.

Use React + Vite with JavaScript, not TypeScript.

Explain each terminal command before I run it.

Do not add map features yet.

Help me confirm the app runs locally.

Then help me initialize Git and push the first version to GitHub.

## Phase 2 Prompt: Basic Map

Please help me complete Phase 2 only: add a basic interactive map.

Use Leaflet and React Leaflet.

Keep the code simple and beginner-friendly.

Tell me exactly which packages to install.

Tell me exactly which files to edit.

Add comments in the code.

Do not add routing or traffic yet.

At the end, give me the Git commands to commit and push.

## Phase 3 Prompt: Home Location / Pinpoint

Please help me complete Phase 3 only: let me choose my home/start location.

Add a marker when I click on the map.

Add a "Use My Location" button using browser geolocation.

Show the selected latitude and longitude.

Keep the code simple.

Do not add routing yet.

At the end, give me the Git commands to commit and push.

## Phase 4 Prompt: Radius and Candidate Points

Please help me complete Phase 4 only: add a radius and generate candidate points.

Add an input for radius in miles, default 20.

Generate 3 to 5 candidate points around the home marker within the radius.

Show those points on the map.

Keep it simple and explain the math in comments.

Do not connect to a routing API yet.

At the end, give me the Git commands to commit and push.

## Phase 5 Prompt: Routing API

Please help me complete Phase 5 only: connect to the routing API and draw real routes.

Use TomTom API.

Use `.env` for the API key.

Do not hard-code the key.

Create or update `.env.example`.

Make sure `.env` is ignored by Git.

Request a route from home to a candidate point and back home.

Draw the route line on the map.

Keep the code beginner-friendly with comments.

At the end, give me the Git commands to commit and push.

## Phase 6 Prompt: Traffic / Least Busy Ranking

Please help me complete Phase 6 only: compare route options and choose the least busy route.

Use available route time and traffic delay data from the routing/traffic API.

Generate multiple candidate routes.

Rank them by least delay and reasonable drive time.

Highlight the best route clearly.

Show a small explanation for why it was selected.

Keep the code simple and well-commented.

At the end, give me the Git commands to commit and push.

## Phase 7 Prompt: Polish

Please help me complete Phase 7 only: polish the app for personal use.

Add loading messages, error messages, and clearer layout.

Make the interface beginner-friendly.

Clean up unused code.

Do not add unnecessary new packages.

Help me test the full app flow.

At the end, give me the Git commands to commit and push.

# Testing and Debugging Checklist

## Test After Every Phase

Before committing, check:

Does the app run with `npm run dev`?

Does the browser page load?

Are there red errors in the browser console?

Does the feature from this phase work?

Did you avoid changing unrelated files?

## Browser Console

Open browser developer tools:

Right click page.

Click Inspect.

Click Console.

If there is an error, copy the exact error message and ask Codex/ChatGPT to explain it.

## Common Commands

Start app:

npm run dev

Stop app:

Control + C

Install package:

npm install package-name

Check Git changes:

git status

## Before Pushing to GitHub

Make sure `.env` is not staged:

git status

If you see `.env`, stop and fix `.gitignore` before pushing.

## Good Debug Prompt

I am a beginner. My app has this error: [paste error].

Please explain what it means in simple words.

Tell me exactly which file to check.

Fix only the necessary code and do not rewrite the whole project.

# Project Glossary

## API

A service your app talks to in order to get information, such as route or traffic data.

## API Key

A private code that lets your app use an API. Do not share it publicly.

## Commit

A saved checkpoint in Git.

## Git

A tool that saves versions of your code.

## GitHub

A website where you store your Git project online.

## Leaflet

A JavaScript library for showing interactive maps.

## Localhost

Your computer running your app locally, usually at a URL like `http://localhost:5173`.

## npm

A tool that installs JavaScript packages.

## React

A JavaScript library for building web app interfaces.

## Repository / Repo

A project folder saved with Git/GitHub.

## Route

A path from one location to another.

## Vite

A tool that creates and runs modern React apps quickly.

## VS Code

The code editor where you write your project.